### 🟢 Phase 1: Data Collection

- ✔ Chrome Extension (JavaScript)

- Spring Boot API

- PostgreSQL (local)

- Basic React pages

### 🟡 Phase 2: Real-Time Monitoring

- Spring Boot WebSocket

- React Dashboard

- Live student activity

### 🔵 Phase 3: Analytics Dashboard

- Reports

- Charts

- Engagement Score

- Trend Analysis

### 🟣 Phase 4: Python Analytics

- Pandas

- NumPy

- Statistical Analysis

- Research graphs

### 🔴 Phase 5: Machine Learning

- Decision Tree

- Random Forest

- Student performance prediction

### ☁️ Phase 6: AWS Deployment

Deploy the completed system:

#### AWS Architecture

Chrome Extension

↓

React Frontend (AWS EC2)

↓

Spring Boot API (AWS EC2)

↓

PostgreSQL (AWS RDS)

↓

Python Analytics Service (AWS EC2)

↓

AWS S3 (Reports & Backups)

#### AWS Services

- AWS EC2 (React + Spring Boot + Python)

- AWS RDS PostgreSQL

- AWS S3 (reports, exports, backups)

- AWS CloudWatch (monitoring)

- AWS IAM (security)

### 🎓 Phase 7: Thesis & Publication

- Evaluation with students

- Statistical analysis

- Results discussion

- Thesis writing

- Research paper preparation

### Why AWS should be later

If you start with AWS:

- You spend time on cloud setup instead of building features.

- Cloud costs can start before the system is useful.

- Debugging becomes harder.

If you deploy after the system works locally:

- Development is faster.

- Testing is easier.

- AWS becomes a deployment and scalability chapter in your thesis.

For an MCE thesis, the strongest order is:

Build → Collect Data → Analyze → Predict → Deploy → Write Thesis

not

Deploy → Build → Analyze.