# 🟣 PHASE 4 (Week 9–11)

# Python Analytics & Research Analysis

## Objective

Use Python to analyze student activity data collected from the monitoring system and generate research findings.

# Architecture

Chrome Extension
↓
Spring Boot
↓
PostgreSQL
↓
Python Analytics Module
↓
Research Results
↓
React Dashboard

# Step 1: Connect Python to PostgreSQL

Install:

pip install pandas

pip install numpy

pip install sqlalchemy

pip install psycopg2-binary

Connect:

from sqlalchemy import create_engine

engine = create_engine(

"postgresql://username:password@localhost:5432/student_monitoring"

)

Load data:

import pandas as pd

df = pd.read_sql("SELECT * FROM activity_logs", engine)

# Step 2: Data Cleaning

Remove:

- Duplicate records

- Missing values

- Invalid durations

- Corrupted timestamps

Example:

df.drop_duplicates(inplace=True)

df.dropna(inplace=True)

df = df[df["duration_seconds"] > 0]

Output:

Raw Data → Clean Data

# Step 3: Feature Engineering

Create research variables.

### Active Learning Time

Total Activity Time

-

Idle Time

### Educational Time

Time on educational websites

### Social Media Time

Time on Facebook

Time on Instagram

Time on TikTok

### Daily Study Time

Total study hours per day

Create new columns:

df["active_learning_time"]

df["educational_time"]

df["social_media_time"]

# Step 4: Descriptive Statistics

Calculate:

### Mean

df["active_learning_time"].mean()

### Median

df["active_learning_time"].median()

### Standard Deviation

df["active_learning_time"].std()

Generate:

- Average study time

- Average engagement score

- Average attendance

These values go directly into your thesis.

# Step 5: Correlation Analysis

Research Question:

Does educational website usage influence engagement?

Example:

correlation =

df["educational_time"].corr(

df["engagement_score"]

)

Possible result:

0.78

Interpretation:

Strong positive relationship between educational website usage and engagement.

# Step 6: Generate Research Graphs

## Graph 1

Student Engagement Distribution

Histogram

Shows:

- Low engagement students

- Medium engagement students

- High engagement students

## Graph 2

Educational vs Non-Educational Usage

Pie Chart

## Graph 3

Weekly Activity Trend

Line Chart

Shows:

- Monday activity

- Tuesday activity

- Wednesday activity

- etc.

## Graph 4

Top Educational Websites

Bar Chart

Example:

- W3Schools

- GeeksforGeeks

- Stack Overflow

- Oracle Docs

## Graph 5

Attendance vs Engagement

Scatter Plot

Research insight:

Students with higher attendance may have higher engagement scores.

# Step 7: Statistical Testing

Install:

pip install scipy

Example:

### Pearson Correlation

from scipy.stats import pearsonr

Research Questions:

- Is attendance related to engagement?

- Is educational website usage related to performance?

- Is active learning time related to engagement?

Results become thesis findings.

# Step 8: Automated Research Reports

Generate:

### Student Report

Contains:

- Attendance

- Engagement Score

- Active Time

- Educational Usage

### Class Report

Contains:

- Average Engagement

- Attendance Statistics

- Activity Trends

Export:

CSV

Excel

PDF

# Step 9: Integrate with Spring Boot

Create Python service.

Example:

FastAPI

Endpoints:

GET /analytics/class

GET /analytics/student/{id}

GET /analytics/report

Spring Boot calls Python.

Python returns:

{

"averageEngagement": 76,

"averageAttendance": 89,

"correlation": 0.78

}

Display in React.

# Step 10: Research Dataset Creation

Create final dataset.

Columns:

| Student | Attendance | Active Time | Educational Time | Engagement Score |
| --- | --- | --- | --- | --- |
| S1 | 92 | 5.2 | 3.8 | 84 |
| S2 | 76 | 3.1 | 1.7 | 61 |

This dataset becomes the input for Phase 5 Machine Learning.

# End of Phase 4 Deliverables

✔ Python Analytics Module

✔ PostgreSQL Integration

✔ Data Cleaning Pipeline

✔ Statistical Analysis

✔ Correlation Analysis

✔ Research Graphs

✔ Automated Reports

✔ FastAPI Analytics Service

✔ Research Dataset for Machine Learning

✔ Thesis Results Chapter Foundation

At the end of Phase 4, you should already have enough statistical evidence, graphs, and findings to write a large portion of your thesis.